TENDER FOR REHABILITATION OF BOREHOLE IN TOWFIQ.

TENDER NO: PSA/001/06/2026

Background/Context

Puntland Youth and Social Development Organization(PSA) seeks to facilitate solar installation in the conflict affected districts from Peace Grants component under the Joint Peace Initiative project which is designed to translate peacebuilding efforts into visible and practical benefits for conflict-affected communities. These interventions aim to address urgent service and infrastructure gaps while strengthening public confidence in peace processes, improving collaboration between communities and local authorities, and reinforcing social cohesion.

We are seeking to support the selected conflict affected district in Towfiq through the rehabilitation of borehole with the objective of significantly to provide a reliable and accessible source of safe drinking water to the entire community.

Scope of Work

The scope of work shall entail the following;

- Rehabilitation of borehole in line with the BoQ.

- Prepare reports to demonstrate the performance of works. The deliverables shall include but are not limited to;

- Weekly Progress report

- Quality control report

- Completion certificate

Requirements from the Service Provider

PSA is looking for vendors with the capacity to provide rehabilitation of borehole in the selected district.

The service provider must provide the following documents

- Technical Proposal

The Technical Proposal must detail the following

- Experience statement

Demonstrate a minimum 3 experience in similar works. Experience statement must be in the format provided.

- Technical staff capacity

The service provider is required to provide Curriculum Vitae (CVs) of the staff indicating in the following roles.

| No. | Proposed Position | Quantity of CV | Qualifications Location Period of contract performance |
| --- | --- | --- | --- |
| 1 | Project Leader | 1 | - Bachelor’s in Water supply engineering or another relevant technical degree in addition to three (5) years of water supply by designing, managing, and maintaining water infrastructure. or - Three (7) years of commensurate relevant experience without a formal aforementioned technical degree. |
| 2 | Site Engineers | 1 | - Three (3) years of experience with Bachelor’s degree of water supply engineering, hydraulic engineering, civil Engineering. or - Two (2) years of water supply construction relevant experience without a formal aforementioned technical degree. |
| 3 | Solar Technicians | 1 | - Diploma in Water supply engineering bachelor’s or certificate in vocational training skills in construction and maintenance of Water supply. or - Two (2) years of water supply construction relevant experience without a formal aforementioned technical degree. |

- Company profile

- Current registration certificate

- Good financial position: Provide either the Latest audited report, or bank statement for the last year.

- Latest tax receipt or proof of payment of tax.

EVALUATION CRITERIA

|  | Criteria | Score |
| --- | --- | --- |
|  | - Signed Code of Conduct - Signed Supplier Declaration Form - Financial Quotation should be in the company letter head and typed electronically Tenders will be rejected if the suppliers do not submit signed documents of the code of conduct and Declaration of Interest. | Mandatory |
| 1. | Experience documents | 20 |
| 2. | Capacity – Staffing capacity (CV) | 20 |
| i) | Site Engineer (10 Marks) |  |
| ii) | Solar Technician (10 Marks) |  |
| 3. | Company profile | 5 |
| 4 | Registration certificates | 5 |
| 5 | Financial Position | 5 |
| 6 | Tax Payment | 5 |
| 7 | Workplan | 10 |
| 8 | Financial Quotation | 30 |
|  | Total Points | 100% |

- Financial Quotation

The Financial proposal indicating the cost or Bill of Quantities to be charged by the service provider from the schedule of solar lights as per schedule attached below;

| No. | DESCRIPTION (Technical specifications) | Unit | QTY |
| --- | --- | --- | --- |
| 1 | Construction of Elevated Water Tank | PCS | 1 |
| 2 | Pipeline Extensions | PCS | 1 |
| 3 | Rehabilitation of borehole | PCS | 1 |
| 4 | Rehabilitation Animal water trough | PCS | 4 |
| 5 | Construction of New Kiosks. | PCS | 4 |
| 6 | Rehabilitation of Existing Kiosks | PCS | 4 |

Instructions to suppliers

- Interested service providers must submit their applications using the application forms in the link.

- The proposal shall be reviewed based on set criteria. The technical Proposal shall take a maximum of 70% while the Financial proposal to carry 30%.

- All vendors interested must deliver their Technical and financial proposal to our offices on latest 28/06/2026 by 5.00 PM local time. The interested service providers can also send tenders through email at procurement@psasomalia.org. Any submissions past the deadline will be rejected.

- Instructions for submission (Can be delivered through email or Physical delivery):

- Physical delivery: (i) Deliver in a sealed envelope (ii) Indicate Tender Number in the envelope (PSA/001/06/2026).

- Email: Send with the subject email indicating the TENDER NUMBER (PSA/001/06/2026).

- You are requested to ask any questions through 0907020036 or through email: procurement@psasomalia.org.

- All the service providers must comply with PSA Prevention of Sexual Exploitation and Abuse (PSEA) guidelines